| 項目 | English (Sample) |
| --- | --- |
| - Name | Build-Operate-Transfer (BOT) for Fucian Road Park-18 Multi-Purpose Garage in Central West District of Tainan City |
| - Project Overview | 1.Location: the project spans the east side of National Tainan Living Art Center on Fucian Road in Central West District. 2. Base Area: 1,743.69 m2. 3. Land Zoning and Usage Restrictions: the garage floor area ratio of 960%; building coverage ratio, 80%. 4. Main Infrastructure: parking lots. 5. Ancillary Enterprises: in accordance with "Statute for Promotion of Private Participation in Transportation Infrastructure Affiliated Items" or service items approved by the Bureau of Transportation of the Tainan City Government. |
| - Related Laws and Regulations | Act for Promotion of Private Participation in Infrastructure Projects |
| - Project Sector | Transportation Infrastructure |
| - Models of Private Participation | BOT |
| - Planning Method | Unsolicited Proposals |
| - Authority-in-Charge | Ministry of Education (Implemented by Tainan City Government) |
| - Amount of Investment Sought (NTD Billion) | Approx. NT$0.5 billion |
| - Primary Source of Revenue | Earnings from parking, dining, wholesale services, hospitality and leisure amenities. |
| - Estimated Rate of Return | (N/A) |
| - Concession Period | 30-50 years |
| - Current Status | Invitation to tender in preparation |
| - Schedule | 1. Preparation of Invitation to Tender (2019.01~2019.05) 2. Announcement of Invitation to Tender (2019.06~2019.10) 3. Screening and Evaluation (2019.11~2019.12) 4. Signing of Contract (2020.01~2020.02) |
| - Applicability of Foreign Investment | Neither forbidden nor restricted |
| - Applicability of Mainland Capital Investment | Neither forbidden nor restricted |
| - Related Pictures |  |
| - Other Related Information | (N/A) |
| - Expected Social and Economic Benefits | By expanding the city’s garage service, problems with parking space shortage can be effectively resolved. Also, by engaging the private investors for building and operating the service, more operating flexibilities and resources can be brought in to upgrade the city’s transportation systems. |
| - Contact at Authority-in-Charge | Tainan City Parking Management Department. Contact person: Mr. Syu Tel：886-6-3901547 Fax：886-6-2990650 Email: chinyan@mail.tainan.gov.tw |